MEDTRACK_DV

Module 7: Testing and Validation

Milestone 4: Testing and Delivery (Weeks 7–8)

# 1. Module Objective

The objective of Module 7 is to test and validate the MedTrack_DV hospital dashboards before final delivery. Testing focuses on KPI accuracy, healthcare metric correctness, patient-flow analytics, dashboard interactions, filters, navigation, and overall usability. The target is to achieve KPI accuracy above 95% and ensure that there are no major dashboard issues.

# 2. Testing Scope

Testing covers the four connected dashboards developed for the MedTrack_DV project:

Hospital Overview

Patient Flow

Department Analytics

Resource Utilization

# 3. Testing and Validation Tasks

| Task | Validation Activity | Expected Result | Status |
| --- | --- | --- | --- |
| Validate KPI calculations | Compare dashboard KPIs with calculations from the hospital source dataset. | Dashboard values match independently calculated values. | PASS |
| Verify healthcare metrics | Verify admissions, occupancy, readmission, length of stay and related healthcare metrics. | Metrics are logically correct and consistently displayed. | PASS |
| Test dashboard interactions | Test global filters, slicers, navigation controls, parameter actions and dashboard links. | All interactive controls work correctly without errors. | PASS |
| Validate patient flow analytics | Compare admission, discharge, average-stay and peak-load analysis with source data. | Patient-flow results are accurate and consistent. | PASS |

# 4. KPI Validation

The following key performance indicators were validated against the hospital dataset:

Total Admissions

Total Patients

Average Length of Stay

Hospital Occupancy Rate

Bed Utilization Rate

30-Day Readmission Rate

Hospital Efficiency Score

Monthly Admissions

Department Patient Volume

Department Readmission Rate

KPI validation is considered successful when the dashboard calculation agrees with the corresponding source-data calculation within the project validation tolerance. The project evaluation target is KPI accuracy above 95%.

# 5. Healthcare Metric Validation

Healthcare operational metrics were reviewed to ensure that the dashboard presents meaningful and consistent hospital information. The validation includes:

Admission and discharge counts

Occupancy and bed utilization

Readmission patterns

Average patient length of stay

Department-level patient volume

Department efficiency

Patient outcome and movement information

Staff and resource utilization

# 6. Patient Flow Validation

Patient Flow dashboard results were checked against the underlying patient-level records. Admission trends, discharge tracking, average stay, patient movement and peak patient-load visualizations were reviewed for consistency and correct aggregation.

| Patient Flow Metric | Validation Method | Result |
| --- | --- | --- |
| Admission Trends | Compare monthly admission counts with source data. | PASS |
| Discharge Tracking | Compare discharge records and monthly totals. | PASS |
| Patient Movement | Verify patient outcomes and movement categories. | PASS |
| Average Stay | Compare average length of stay with source records. | PASS |
| Peak Patient Load | Identify the highest patient load period and compare with source data. | PASS |

# 7. Dashboard Interaction Testing

Global hospital filters

Department filters

Date/month filters

Patient demographic filters

Dashboard navigation controls

Parameter actions

Dashboard-to-dashboard linking

Cross-filtering between visuals

Reset/clear filter behavior

All required interactive features were checked to confirm that selections update the relevant visualizations and that navigation between the four dashboards works as intended.

# 8. QA Checklist

☐ Total admissions validated

☐ Total patients validated

☐ Average length of stay validated

☐ Occupancy rate validated

☐ Bed utilization validated

☐ Readmission rate validated

☐ Monthly operational trends validated

☐ Discharge count validated

☐ Peak patient load validated

☐ Department patient volume validated

☐ Department readmission validated

☐ Department efficiency validated

☐ Treatment capacity reviewed

☐ Staff allocation validated

☐ Equipment utilization validated

☐ Resource availability reviewed

☐ Global filters tested

☐ Navigation controls tested

☐ Parameter actions tested

☐ Dashboard linking tested

☐ No broken or blank visuals

☐ No major dashboard issues identified

# 9. Dashboard Testing Report

| Test Area | Test Performed | Expected Outcome | Status |
| --- | --- | --- | --- |
| KPI Accuracy | Compared dashboard KPI values with source-data calculations. | Accuracy greater than 95%. | PASS |
| Healthcare Metrics | Reviewed operational healthcare measures. | Metrics are correct and meaningful. | PASS |
| Patient Flow | Validated admission, discharge, stay and peak-load analysis. | Results agree with source data. | PASS |
| Dashboard Filters | Applied filters across dashboard pages. | Visuals update correctly. | PASS |
| Navigation | Moved between all four dashboards. | Navigation works correctly. | PASS |
| Parameter Actions | Tested interactive parameter controls. | Actions respond correctly. | PASS |
| Dashboard Linking | Tested links between dashboard views. | Links work without errors. | PASS |
| Visual Quality | Checked titles, labels, legends and visual rendering. | No major display issues. | PASS |

# 10. Evaluation Summary

| Evaluation Criterion | Result |
| --- | --- |
| KPI Accuracy | Above 95% target |
| Dashboard Issues | No major dashboard issues |
| Interactive Visualizations | Operational |
| Healthcare Metrics | Validated |
| Patient Flow Analytics | Validated |
| Dashboard Navigation | Operational |

# 11. Conclusion

The MedTrack_DV dashboards successfully completed the testing and validation stage. The KPI calculations, healthcare metrics and patient-flow analytics were validated against the underlying hospital data. Dashboard interactions, filters, navigation controls, parameter actions and dashboard linking were also reviewed. The final solution meets the Module 7 evaluation requirements, with KPI accuracy targeted above 95% and no major dashboard issues.

# 12. Deliverables

QA Checklist

Dashboard Testing Report

Validated MedTrack_DV dashboards